Heading: Sprint 1 Plan, Homepage Website, Handle.cs, 10/28/14, revision 1

Goals: The goal of sprint is to be able to get the static image to display when a url is enter onto the profile. Also allow the user to log in and have their own profile.

Tasks:

As a user, I want to be able to make an account to add sites

* Create login 1hour
* Create user profile 4hours

Total time = 5 hours

As a user, I want to be able to add my favorite sites

* Introduce a form that users can enter in their favorite urls 5 hour
* Grab static images of website using a web crawler 10 hours
* have a database to store the url information 6 hours
* database for images grab from web crawler 6 hour
* allow the user to delete urls that they do not want 5 hours

Total time = 32 hours

As a user, I want more user customizability

* Allow users to have profile picture 5 hours

Total time = 5 hours

Team roles:

Hai Vo = Product owner, Scrum master, Developer

Andy Ly = Scrum master. Developer

Craig Hu = Developer

Doo Kyung Lee = Developer

Luis Nunez = Developer

Steven Yeng = Developer

Initial task assignments: this is subject to change

Hai Vo =As a user, I want to be able to add my favorite sites, Grab static images of website using a web crawler

Andy Ly = As a user, I want to be able to make an account to add sites, Create user profile

Craig Hu = As a user, I want to be able to make an account to add sites, Create user profile, Create login

Doo Kyung Lee = As a user, I want to be able to add my favorite sites, Introduce a form that users can enter in their favorite urls

Luis Nunez = As a user, I want to be able to add my favorite sites , allow the user to delete urls that they do not want

Steven Yeng = As a user, I want to be able to add my favorite sites, have a database to store the url information

Initial Burnup Chart: On separate file

Initial scrum board: On Trello

Scrum Time : Tues 7pm, Fri 6pm, Sun 6pm